# TEST PLAN

Project: Student Life Cycle ERP
Version: 1.0
Prepared By: Aditya Singh
Role: QA Engineer
Date: 01-Jul-2026

# 1. Purpose

This Test Plan defines the testing approach, scope, objectives, resources, schedule and deliverables for the Student Life Cycle ERP application.

# 2. Project Overview

Student Life Cycle ERP manages student admission through graduation along with CRM, Academics, Fee Management, Examination, Placement, HRMS and Leave Management.

# 3. Objectives

Validate business requirements.

Verify end-to-end workflows.

Identify and report defects.

Ensure application stability before release.

Validate data integrity and role-based access.

# 4. Scope

Student Admission

CRM

Academics

Fee Management

Timetable

Examination

Placement

HRMS

Leave Management

User Management

# 5. Testing Types

Functional Testing

Smoke Testing

Sanity Testing

Regression Testing

Integration Testing

System Testing

UAT

Basic Performance Testing

# 6. Test Environment

| Item | Details |
| --- | --- |
| Application | Web ERP |
| Browser | Google Chrome |
| Operating System | Windows 10/11 |
| Database | SQL |
| Defect Tracking Tool | Redmine |
| Performance Tool | Apache JMeter |

# 7. Entry Criteria

Business requirements approved

QA environment available

Latest build deployed

Test data available

# 8. Exit Criteria

All planned test cases executed

Critical and High severity defects closed

Regression testing completed

Test Summary Report prepared

# 9. Deliverables

Test Plan

Test Scenarios

Test Cases

Bug Reports

Requirement Traceability Matrix (RTM)

SQL Validation Report

Test Summary Report

# 10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Test planning, execution, defect reporting |
| Developer | Defect fixing |
| Business Analyst | Requirement clarification |
| Project Manager | Project monitoring |

# 11. Defect Life Cycle

New → Assigned → In Progress → Fixed → Retest → Closed

# 12. Approval

Prepared By: QA Engineer
Reviewed By: QA Lead
Approved By: Project Manager